## Project Interim Progress Report
(Rapport d’avancement de project intérimaire)
February 1, 2017 – June 30, 2017

Please submit by April 28, 2017
(Attn: Joanne O’Connor management@nserc-canrimt.org)

## Instructions

This progress report, updated milestones and the Form 300 are required as a condition of research funding support from the sponsors of the NSERC CANRIMT. Please report for activity in the current reporting period only.

SUMMARY

| THEME : Model assisted machining monitoring and control |  |  |  |  |  | René Mayer, Polytechnique Montréal |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PROJECT II.B.3: Machine Precision Monitoring |  |  |  |  |  | Sofiane Achiche, Polytechnique Montréal |  |  |
| PROJECT DURATION/DURÉE DU PROJET : 3 years |  |  |  |  |  |  |  |  |
| STATUS/STATUT: (Milestones to be updated by each Project Leader) |  |  |  |  |  |  |  |  |
| Ahead of Schedule |  | On Schedule | x | Delayed |  |  | Cancelled |  |

PROJECT DESCRIPTION/ DESCRIPTION DU PROJECT (Brief description in point form, including role of project in Theme.)

- It is known that a machine tool which is working below expected precision will produce costly scrap. - This project will study a machine tool’s evolution throughout its working life with a view to detect, diagnose and anticipate significant and abnormal changes in geometric behaviour that warrant corrective actions. - The developed machine condition monitoring solution must guide the maintenance team for the most appropriate corrective actions.

PROJECT OBJECTIVES & METHODOLOGY/ OBJECTIFS DU PROJET & MÉTHODOLOGIE (Include alignment with Network objectives.)

The objectives of this project align with the goal of developing, in the long term, an integrated solution for Virtual Model Assisted Machining Monitoring. This will be achieved by the following three objectives: - Monitoring the machine status using geometric data combined to machine learning techniques. - Monitoring the machine status using physical parameters modelled using artificial intelligence techniques. - Define a global and normalised monitoring signal combining the findings of objective 1 and 2. In order to attain these objectives the following steps will be followed: - Define the state of the art in machine tool monitoring - Define the variables to be used for monitoring purposes - Defining the experimental set-up for data collection for the geometric and physical information data - Data treatment and analysis - Matching data patterns with machine status info - Prediction modeling for monitoring

1. RESEARCH TEAM/ ÉQUIPE DE RECHERCHE (Summary for the current reporting period)

1a:	Research Personnel (Supervisors, Co-Supervisors, Collaborators)/ 
Personnel de recherche

| Name, given name/ Nom., prénom | Organization/ Organisation | Sup./Co-Sup./ Collaborator | E-mail/Courriel | Phone No./ Téléphone |
| --- | --- | --- | --- | --- |
| Mayer, René | Polytechnique Montréal | Co-supervisor | René.mayer@polymtl.ca | 514-3404711 #4407 |
| Achiche, Sofiane | Polytechnique Montréal | Supervisor | Sofiane.achiche@polymtl.ca | 514-3404711 #4317 |

1b:	Students, Postdoctoral Fellows, Research Assist./
Assoc./Eng., Technical/Professional, Guests (from outside Province; from outside Canada)/
Étudiants, Boursier de recherches postdoctorales, assistants, techniciens et invites (invite hors Province; hors Canada)

| Name, given name/ Nom., prénom | Position | Organization/ Organisation | Name/Nom. (S) or /ou (C)* | Start/ Début | End/ Fin | CANRIMT Salary/Mo incl ben. | Extern. funding amount | Extern funding source |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Gabriel Bernard | PhD | Polytechnique Montréal | S. Achiche(S) Mayer© | 09/01/2017 | 31/12/2021 | 1750 | 0 |  |
| Kanglin Xing | PhD | Polytechnique Montréal | S. Achiche(S) Mayer© | 01/01/2016 | 30/04/2020 | 1750 | 1600 | China Scholarship Council (CSC) from Sept. 2016 |

*(S) – Supervisor
 (C) – Co-Supervisor

| TOTAL # | BASc | MASc/ M.Eng. | Ph.D. | PDF | Res. Asst. | Res. Assoc. | Res. Eng. | Tech./ Prof. | Guests/ outside Province | Guests/ outside Canada |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 2 |  |  |  |  |  |  |  |

1c:	Partners & Contributions/ 
Partenaires et Contributions

| Organization / Organisation | Acronym/ Acronyme | Contact | Cash/ Espèce | In-Kind/ Nature | Overhead/ Frais généraux | Total |
| --- | --- | --- | --- | --- | --- | --- |
| P&WC |  | Serafettin Engin | Unknown |  |  |  |
| ALCOA Now ARCONIC |  | Rene Barakett | Unknown |  |  |  |

2. RESEARCH PLAN FOR THE CURRENT PERIOD/PLAN DE RECHERCHE POUR LA PÉRIOD ACTUELLE (Please list both the technical objectives, methodologies and milestones as stated in the previous report.)

1. Finalize data collection for volumetric error measurements 2. Developing a comprehensive model for volumetric error modeling and influence on machine condition 3. Plan data collection for physical parameters modelling, including the use of IMUs. 4. Selection of the most adequate artificial intelligence modelling tool for condition monitoring

3. ALIGNMENT OF RESEARCH PROJECT WITH NETWORK OBJECTIVES/ ALIGNEMENT DU PROJET DE RECHERCHE AVEC LES OBJECTIFS DU RÉSEAU ( Please comment on the alignment of the research project with the overall Network objectives.)

The research project aligns well within the Networks Objectives. This project brings in a key digital support of monitoring wither a machine tool in situ or even remotely. The condition monitoring system will also support the development of a fully computer controlled machine tools and support the self-adjustment of operating condition through a better understanding of its potential failures.

4. PROBLEMS and RESOLUTIONS/ PROBLEMES ET SOLUTIONS PROPOSÉES ( Please summarize any problems arising during the current reporting period and their resolution or plans for resolution.)

Problem/ Problème: We still did not receive any funding Resolution / Résolution: I am paying the students on another fund waiting for the funding. Problem/ Problème: None to report Resolution / Résolution: Not applicable

5. RESEARCH PROGRESS and RESULTS/ PROGRÈS DE LA RECHERCHE et RESULTATS: (Summarize progress and results below.)

5a:	MILESTONES/ÉTAPES
Summarize progress on milestones – including % completed – as outlined in the Research Plan for the current reporting period and any modifications since the last reporting period. (Milestones document also to be updated for each project.)

| MILESTONE/ ÉTAPE: |  |
| --- | --- |
| Progress: Definition of the preferred measures for the geometric data Modifications: none |  |
| % Completed/ Rempli | 100% |
| Progress: Modeling the influence of volumetric error on machine precision Modifications: none |  |
| % Completed/ Rempli | 50% |
| Progress: Literature Review on Machine Tools Monitoring Techniques Modifications: yes |  |
| % Completed/ Rempli | 80% |
| Progress: Review of needed material for experimental Set-Up Modifications: yes |  |
| % Completed/ Rempli | 70% |
| Progress: Data collection for geometric information on operating machine tool Modifications: yes |  |
| % Completed/ Rempli | 20% |
| Progress: Data Treatment for Building Signature Files Building Modifications: yes |  |
| % Completed/ Rempli | 40% |
| Progress: Model prediction construction using AI Modifications: yes |  |
| % Completed/ Rempli | 20% |
| Progress: Model Testing Using User Scenarios of the Machine Tool Modifications: NO |  |
| % Completed/ Rempli | 0% |
| Progress: Knowledge dissemination Modifications: YES |  |
| % Completed/ Rempli | 20% |

5b:	PUBLICATIONS and PRESENTATIONS / PUBLICATIONS ET PRESENTATIONS

Please list all publications directly arising from Network-funded research during the current period. Do not include abstracts.

| A: REFEREED CONTRIBUTIONS - ARTICLES Include articles in refereed publications – please specify whether the article has been submitted (S), accepted (A) or published (P). |  |  |  |
| --- | --- | --- | --- |
| Last Name, Initial | Year | Title, Journal, Volume | Status |
| Kanglin Xing, Sofiane Achiche, René Mayer | 2016 | Machine Tools Volumetric Accuracy Change Analysis Using Vector Similarity Methods, Journal of ??????? | Under revision |
| B: REFEREED CONTRIBUTIONS - OTHER Include papers in refereed conference proceedings, letters, notes, communications, review articles, monographs, books, book chapters and government publications. |  |  |  |
| Last Name, Initial | Year | Description | Status |
| Kanglin Xing, Sofiane Achiche, René Mayer | 2016 | VMPT 2016 - 5th International Conference on Virtual Machining Process Technology, Taipei, Taiwan, 22-25 May 2016 | P |
|  |  | Journal/Book/Publication Title (Status: S-submitted; A-accepted; P-published) |  |
| Kanglin Xing, Sofiane Achiche, René Mayer | 2017 | VMPT 2017 - 6th International Conference on Virtual Machining Process Technology, Montreal, Canada, 29 May 2017 | A |
|  |  | Journal/Book/Publication Title (Status: S-submitted; A-accepted; P-published) |  |
| C: NON-REFEREED CONTRIBUTIONS Include papers in non-refereed conference proceedings, papers, letters and review articles. |  |  |  |
| Last Name, Initial | Year | Description |  |
|  |  | Conference Title, Location and Date |  |
|  |  | Journal/Book/Publication Title |  |
| D: SPECIALIZED PUBLICATIONS - PRESENTATIONS Include theses, presentations, industrial/technical reports, internal reports, discussions of abstracts and symposium records. |  |  |  |
| Last Name, Initial | Year | Description |  |
|  |  | Thesis or Conference Title, Location and Date |  |
|  |  | Journal/Book/Publication Title |  |
| E: PUBLICATIONS – Not originally funded by NSERC CANRIMT but continuing or completed with Network funding |  |  |  |
| Last Name, Initial | Year | Description/Title (include start date of NSERC CANRIMT funding) |  |
| F: PUBLICATIONS – Not funded by NSERC CANRIMT but related to the Network research focus |  |  |  |
| Last Name, Initial | Year | Description/Title |  |

5c:	PATENTS and LICENSES/ BREVETS ET LICENSES

Non-disclosure agreements signed, patent applications filed, patents issued, copyrights, licenses under negotiation, licenses granted, etc.

| Category | Owner | Description |
| --- | --- | --- |

5d:	OTHER COMMUNICATIONS, AWARDS/ AUTRES COMMUNICATIONS, PRIX

Provide information on additional communications related to your work, such as awards and distinctions, news stories, interviews, public forums, press  releases, etc. for the current reporting period (please provide copies or links.)

| Name, given name/ Nom, prénom | Details | Date | Link or copy attached |
| --- | --- | --- | --- |

6. TRAINING/ FORMATION (Describe the extent of cross-network and partner involvement in training for the current reporting period.)

Not yet. The students just joined. CANRIMT II : Workshop 1 MARCH 21th, 2017; PolyMTL The scope of the project has been discussed, the project milestone has been proposed and the goal and agenda has been redefined. Next workshop: Training on the “Kinematics errors on CNC”.

7. RESEARCH PLAN FOR NEXT 6 MONTHS/ PLAN DE RECHERCHE POUR LES 6 PROCHAINS MOIS (Describe Planned Research Activities for the next 6 month period and include any modifications made during the current reporting period.); also please list both the technical objectives and milestones.)

- Finalize data collection for volumetric error measurements - Developing a comprehensive model for volumetric error modeling and influence on machine condition - Plan data collection for physical parameters modelling, including the use of IMUs. - Selection of the most adequate artificial intelligence modelling tool for condition monitoring 1. Increasing the volumetric error (VE) database size. Currently, the size of VE database is only 33. Although it contained atypical machine tool fault, it is not enough to build the VE database and to test the robustness of the VE change recognition methods. Meanwhile, Previously, the VE is measured from the machine tool in our lab. But our machine tool has a low working frequency, so we can mostly get the normal VE change data. Abrupt machine tool faults can be acquired by lucky. VE data acquisition from continuous production machine tool of ALCOA company can bring us many true faults. 2. Design VE measurement plan for new machine tools. Compared with our machine tool, the machine tool in ALCOA company has a different topology structure. In addition, the single VE measurement time has been strictly limited by the company. So, the setup of VE measurement process and devices need to be updated. 3. Normal VE change database setup. Eight parameters have been proposed to subtract the signatures of VE. These signatures can reflect the normal machine tool condition. By the analysis of these data, we can acquire the normal VE changes which are effected by the thermal effect, the change of the tough trigger probe or the dynamic error of machine tool. The normal VE change limit is good for the later usage. 4. Paper publication. Two new updated research paper are being reviewed by my supervisor. Ang they are expected to be submitted in three months. 5. Monitoring system and data processing interface design. The data analysis process is becoming complex and time-consuming with the increase of VE data size and their processing methods. So an automatic data processing interface needs to be developed. Now we have the sub data processing program written by Matlab. Next step, these sub programs just need to be added together and add an interface. 6. Model prediction construction using AI. Currently, we use the acquired VE data to test the characteristics vector similarity methods, and using the met machine tool fault to test automatic fault detection methods. The research proves that our proposed methods can be applied to recognize the VE change. We worked a little in the prediction model. Next step, we will consider this point. 7. testing CVV change detection methods with the VE data. Our current research proves the effectiveness of the CVV change detection methods. Like CVV data, VE can also be looked as the time sequences. Next step, these methods will be tested with VE data.

8.	OPTIONAL – Comments, Questions and/or Feedback/
OPTION – Commentaires, questions et/ou des commentaires

Include any supplemental comments or questions pertaining to the Network here.

9.	NETWORK EVENTS ATTENDED or SUGGESTIONS /
ÉVÉNEMENTS RÉSEAU ONT ASSISTÉ ou SUGGESTIONS

| Please list any Network-related events attended and include comments and suggestions for events which may be helpful and informative for Network members to attend in future. |  |
| --- | --- |
| Event | Comments/Suggestions |

Summary of the current research-(February 1, 2017 – June 30, 2017)

The machine tool volumetric error (VE) information us used to monitor the machine tool condition, and provide guidance for the maintenance of machine tools. Currently, the VE is measured with the scale and master ball artefact method (SAMBA) and two models, namely ”13” and ”84” machine error parameter models, which generate two different sets of VE.

The VE data contains the effect from a machine tool C-axis encoder fault which the tested machine happened to develop. Both VE sets are then processed separately with Vector Similarity Methods (VSM) (See Figure 1, Distance based method-Module parameter, distance parameter, difference parameter, angle based method-cosine 1, cosine 2, Pearson correlation, and distance-angle based comprehensive method -area and volume, all written by abbreviation). The recognition result (Figure 2 and 3) is acquired from each VE measurement position. A visual inspection is used to identify the successful recognition position. The recognition rate is calculated by comparing the successful recognition positions and total recognition position (Table 1). It reveals that using the VE estimated from “13” and “84” machine model, the change of machine tool condition can all be recognized although the recognition rate of each sub-method is different. But using the “13” machine error model, each sub-method can all have a better recognition rate than using the “84” machine model.

Figure 1. Brief introduction of VSMs

Figure 2. Recognition result from VE estimated from “13” machine model

Figure 3. Recognition result from VE estimated from “84” machine model

Table 1. Recognition result from VE estimated from 84 machine model

| Types | Module | Distance | Differences | Cosine1 | Cosine2 | Correlation | Area | Volume |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| “13” machine error Model | 97.25% | 99.08% | 97.25% | 88.07% | 95.41% | 73.39% | 87.16% | 73.40% |
| “84” machine error Model | 73.39% | 95.41% | 73.39% | 89.91% | 47.71% | 53.21% | 62.39% | 60.55% |

The results suggest that some VE measurement positions may be fault insensitive. Table 2 used the VE estimated from the “84” machine error model to discuss the successful recognition positions and their sensitivity on VSMs. The result shows that 12.8% VE measurement positions cannot reveal clear VE change, and for the remaining VE measurement positions, VSMs show different recognition results. Nearly 70% VE measurement positions can be recognized by a half of VSMs. So fault sensitive VE measurement positions exist in this case. To decrease the effect from insensitive VE measurement positions, we proposed a combined volumetric error vector (CVV).

Table 2. Relationship between VE measurement positions and VSMs

| Number of successful VSMs | 8 | 7 | 6 | 5 | 4 | 3 | 2 | 1 | 0 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Successful recognition positions | 8 | 13 | 31 | 9 | 11 | 7 | 4 | 12 | 14 |
| Total recognition positions | 109 | 109 | 109 | 109 | 109 | 109 | 109 | 109 | 109 |
| Successful recognition rate | 7.3% | 11.9% | 28.4% | 8.3% | 10% | 6.4% | 3.6% | 11% | 12.8% |

CVV is a “vector”, whose length is equal to the total number of VE measurement positions, with components being the recognition result of a VSM. Using this data format, all the VE information of one test result on the machine tool is contained in one vector. Then we will have 8 types of CVV (Table 3). This data operation forms a new and comprehensive indicator of the machine tool condition. The CVV data will be processed with VSMs (See Figure 1 or 2, the top four methods). A partial result (CVV based on module component and then processed by VSMs) is shown in Figure 3. A change at point 12 can be seen.

The future work will focus on the automatic detection of CVV change, and an optimized machine tool condition change recognition plan considering the VE, CVVs and their processing methods-VSMs.

Table 3. The definition of CVV

| Types | Component | CVV notation |
| --- | --- | --- |
| 1 | VE recognition result processed by Module parameter | [Module1, Module2, Module3, …… Module109] |
| 2 | VE recognition result processed by Difference parameter | [Diff1, Diff2, Diff3, …… Diff109] |
| 3 | VE recognition result processed by Distance parameter | [Distance1, Distance2, Distanve3, …… Distce109] |
| 4 | VE recognition result processed by Cosine1 parameter | [Cosine11, Cosine12, Cosine13, …… Cosine1109] |
| 5 | VE recognition result processed by cosine2 parameter | [Cosine21, Cosine22, Cosine23, …… Cosine2109] |
| 6 | VE recognition result processed by PC parameter | [PC1, PC2, PC3, …… PC109] |
| 7 | VE recognition result processed by Area parameter | [Area1, Area2, Area3, …… Area109] |
| 8 | VE recognition result processed by Volume parameter | [Volume1, Volume2, Volume3, …… Volume109] |

Figure 4. Recognition result of  CVV-module processed by VSMs